Software Project Management Plan

*****

Table of Contents

PREFACE

1. Overview of the Product

Purpose Scope & Objective

1.2 Assumptions & Constraints

1.3 Project Deliverables

1.4 Schedule & Budget Summary

1.5 Evolution of the Plan

2. References

3. Definitions & Acronyms

4. Project Organization

4.1 External Interfaces

4.2 Internal Structure

4.3 Roles & Responsibilities

4.4 Team Methods of Operation

5. Managerial Process Plans

5.1 Start-Up Plan

Training

5.2 Work Plan

5.2.1 Work Activities

5.2.2 Schedule Allocation

5.2.3 Resource Allocation

5.2.4 Budget Allocation

5.3 Control Plan

5.3.1 Requirements Management

5.3.2 Schedule Control

5.3.3 Resource Control

5.3.4 Budget Control

5.3.5 Reporting & Communication Plan

5.3.6 Measurement Plan

5.4 Risk Management Plan

Risk Management Note

5.5 Closeout Plan

6. Technical Process Plans

6.1 Process Model

6.2 Methods, Tools, & Techniques

Programming Environment

Database Environment

Version Control

Documentation

Testing

6.3 Infrastructure Plan

6.4 Product Acceptance Plan

6.5 Deployment Plan

7. Supporting Process Plans

7.1 Configuration Management Plan

7.2 Product Testing & Reviews Plan

7.3 Document & Work Product Plan

Requirements

Product Specification

Design Documentation

Implementation Documentation

Test Documentation

7.4 Quality Assurance Plan

7.5 Project Progress Reviews

7.6 Issue Management

7.7 Version Management

7.8 Subcontract Management (Acquisition Management) Plan

7.9 Process Improvement Plan

Document Control

Change History

Document Storage

Document Owner

Appendices

# PREFACE

# 1. Overview of the Product

## Purpose Scope & Objective

The product is a game called Tic Tac Toe. The game involves two players taking turns to place a stone on a gameboard with a 5x5 grid. The first player to have four stones in row, column, or diagonal wins.

## 1.2 Assumptions & Constraints

Assumptions:

- The player(s) must have access to the internet.

- The client will maintain all deliverables in the same directory.

Constraints:

- The grid on the gameboard must be 5x5 squares.

- First player to have four stones in a row, column, or diagonal wins.

- Must have one human player.

## 1.3 Project Deliverables

| Major Deliverable | Planned Delivery Date | Author | Delivery Mechanism |
| --- | --- | --- | --- |
| Team Formation | 08-29-2016 | Jomar | Blackboard |
| Preliminary Requirements | 10-02-2016 | Shallow Blue | Blackboard |
| Preliminary Product Specification | 10-02-2016 | Shallow Blue | Blackboard |
| Preliminary Software Project Management Plan | 10-02-2016 | Shallow Blue | Blackboard |
| Complete Requirements | 11-06-2016 | Shallow Blue | Blackboard |
| Complete Product Specification | 11-06-2016 | Shallow Blue | Blackboard |
| Complete Software Project Management Plan | 11-06-2016 | Shallow Blue | Blackboard |
| Preliminary Detail Design | 11-06-2016 | Shallow Blue | Blackboard |
| Preliminary Test Plan | 11-06-2016 | Shallow Blue | Blackboard |
| Tic Tac Toe Prototype | 11-01-2016 | Shallow Blue | In Class |
| Product Demo Presentation | 11-01-2016 | Shallow Blue | In Class |
| Complete Detail Design | 12-04-2016 | Shallow Blue | Blackboard |
| Complete Test Plan | 12-04-2016 | Shallow Blue | Blackboard |
| Tic Tac Toe Source Code | 12-04-2016 | Shallow Blue | Blackboard |
| Testing Records | 12-04-2016 | Shallow Blue | Blackboard |
| Complete Product Presentation | 11-29-2016 | Shallow Blue | In Class |
| Tic Tac Toe Competition | 12-06-2016 | Shallow Blue | In Class |

## 1.4 Schedule & Budget Summary

Budget Summary:

The tic-tac-toe application will likely use software that is already readily available to both Shallow Blue and the client. The coding will be performed in free, open source IDE’s such as Aptana or simple text editors already available on the team’s machines. The execution environment will be the common web browsers such as Safari, Chrome, and Firefox that are readily available for downloading. The team also has access to a web server, should the application make use of MySQL and be deployed on the World Wide Web. Thus, Shallow Blue does not anticipate incurring any monetary cost for the project.

Schedule:

- Every Tuesday at 11:00 am - 11:30 am is a group meeting starting August 22, 2016 - November 29, 2016.

- Complete the project deliverables and turn in by time required from client (see table above for details).

## 1.5 Evolution of the Plan

Shallow Blue’s plan for the product is given by the book “Object-Oriented and Classical Software Engineering” 8th Ed. by Stephen R. Schach. As well as an emphasis from the teachings from CS3420 Software Engineering course. The team will follow the Iterative & Incremental Life-Cycle Model.

1. Starting with Requirement Workflow the team will get preliminary information on the requirements for the product.

2. Proceeding with the Analysis Workflow, gather preliminary details on product specification, and the Software Project Management Plan.

3. Reiterate and complete the product requirements, product specifications, and the SPMP.

4. After completion of known necessary details, start the Design Workflow. Gather preliminary design detail, and testing plan.

5. Start Implementation Workflow and create product prototype.

6. Test prototype with testing plan. Record results.

7. Keep reiterating and incrementing design detail, testing plan, and product prototype until they’re are complete.

# 2. References

| Resource | Identifier | Description of Use |
| --- | --- | --- |
| Dr. Shengli Yuan | Client | Gathered requirements. |
| “Object-Oriented and Classical Software Engineering” 8th Ed. by Stephen R. Schach | Book | Followed through the chapters to develop software correctly. |
| Codecademy.com | Website | JavaScript Tutorial |

# 3. Definitions & Acronyms

| Term | Definition |
| --- | --- |

| Acronym | Meaning |
| --- | --- |
| SPMP | Software Project Management Plan |
| T-T-T | Tic Tac Toe |
| N/A | Not Applicable |
| SQA | Software Quality Assurance |
| OOP | Object Oriented Programming |

# 4. Project Organization

## 4.1 External Interfaces

## 4.2 Internal Structure

## 4.3 Roles & Responsibilities

| Roles | Responsibilities | Person |
| --- | --- | --- |
| Team Lead |  | Jomar Dizon |
| Secretary |  | Kevin Quintero |
| SQA |  | Stephen Gilbert |
| SQA |  | Zachariah Dohogne |
| SQA |  | Brent Williams |

## 4.4 Team Methods of Operation

# 5. Managerial Process Plans

## 5.1 Start-Up Plan

### Training

| Type of Training | Method | Scheduled Dates | Cost |
| --- | --- | --- | --- |
| SWE Course CS3420 | Class | 08-22-2016 - 11-29-2016 | $3,000 ( 600 * 5 ) |

## 5.2 Work Plan

### 5.2.1 Work Activities

| Activity | Project Member | Phases Involved |
| --- | --- | --- |
| Requirements |  |  |
| Product Specification |  |  |
| SPMP |  |  |
| Design Detail |  |  |
| Testing Plan |  |  |
| T-T-T Source Code |  |  |
| Presentation |  |  |
| Testing Records |  |  |

### 5.2.2 Schedule Allocation

Starting August 29, 2016 to November 29, 2016, every Tuesday from 11:00 a.m - 11:30 a.m attend team meeting.

Starting August 22, 2016 to November 29, 2016, every Tuesday from 11:30 a.m - 1:15 p.m. attend class CS3420.

### 5.2.3 Resource Allocation

Below is a summary of resources to be allocated for different dates in the project life cycle from the time of prototype presentation (Nov. 1) until the final acceptance testing on November 29, 2016. Since there is no financial cost to the project, we consider only human and software resources.

Saturday, Nov. 5, 2016 – Meeting Prior to Second Submission

Human Resources:

All members must be present; Jomar and Stephen will chair meeting. Brent will present test plan. Zach will present final COCOMO results. Kevin will present complete pseudocode.

Software Resources:

Skype, Microsoft Word, basic text editors, GitHub

Tuesday, Nov. 8, 2016 – Meeting

Human Resources:

All members must attend.

Software Resources:

SnagIt photo editor for diagrams. Basic text editors. New renditions will be stored on GitHub.

Thursday, Nov. 10, 2016 – AI logic completed

Human Resources:

Brent will be completing the Hard difficulty AI and Zach will complete the Medium difficulty AI.

Software:

Place new code on GitHub

Saturday, Nov. 12, 2016 – Group Meeting

Human Resources:

All members must be present. Jomar will chair meeting. Stephen will walk through current implementation of AI.

Software:

Skype. Multiple browsers will be used for testing (Chrome, Safari, Firefox, Opera, etc.).

Tuesday, Nov. 15., 2016 – Partition Testing Across Group members

Same resources as date above.

Saturday, Nov. 19, 2016

Human Resources: All team members need to have uploaded their test results.

Software resources: GitHub. Will hold Skype meeting on this date as well.

Tuesday, Nov. 22, 2016. – Final Group meeting prior to acceptance testing

Human Resources:

All group members must attend. Jomar will chair meeting.

Software resources:

We will use the error consoles available on major browsers if there are any unresolved errors that need to be addressed. Text editors for any new .css styling that needs to be added. GitHub.

### 5.2.4 Budget Allocation

Shallow Blue will not incur any costs for this project. All text editors and software being used are free and open source.

------

Total                                    	$ 0.00

## 5.3 Control Plan

### 5.3.1 Requirements Management

| Requirements Management Activities | Performed By Whom | Comments |
| --- | --- | --- |
| Requirements | Project Manager, Secretary, & SQAs | Confirms by scheduling with customer and records all data to maintain overall project accuracy and quality. (All necessary requirements and approval on every major milestone developments) |
| Product Specification | Project Manager, Secretary, & SQAs | Weekly updated. |
| Software Project Management Plan | Project Manager, Secretary, & SQAs | Weekly updated. |
| Delivery & Submissions | Project Manager | Content is delivered to client through Blackboard on: Aug 29, 2016 Oct 2, 2016 Nov 6, 2016 Dec 4, 2016 |

### 5.3.2 Schedule Control

| Weekly | Comments |
| --- | --- |
| Week 1 | Created groups, shared emails and contact info. Started GroupMe & Google Docs. |
| Week 2 | Agreed to meet weekly. Meeting. Discussed important steps and requirements. Agreed to make Interview Questions – finished over weekend. Finished Glossary (Stephen) |
| Week 3 | Agreed to schedule interview with Professor about project (Jomar & Kevin) |
| Week 4 | Confirmed Interview and started Requirements and Documentation. Asked client questions. |
| Week 5 | Generated use cases and non-functional requirements / scenarios, class diagram, and sequence diagrams / risk management, schedule, and configuration control. Asked client questions. |
| Week 6 | Discussed and reviewed early prototype over Skype |
| Week 7 |  |
| Week 8 | Duties assigned and discussed. . |
| Week 9 | Implementation of memory & difficulty development / TestPlans Documents created |
| Week 10 | Scheduling and COCOMO Model |
| Week 11 | Weekly meeting on Tuesday will focus on delegating state diagrams to different team members. Each team member will reiterate what he is currently working on. Outstanding work will be assigned to those who are close to finishing their current tasks. |
| Week 12 | Present prototype to client. Finish preliminary test plan and detailed design. Submission II due by 11/6 at midnight. |
| Week 13 | Focus will be on implementing AI. Final pseudocode of medium and difficult logic due by 11/10. |
| Week 14 | Partition testing across group members at weekly meeting on 11/15. Meeting 11/19 to go over results. |
| Week 15 | Final group meeting prior to acceptance testing. Review test plan results. Delegate presentation topics to different team members. |
| Week 16 (Monday: 11-28-2016) | Acceptance test 11/29. |

### 5.3.3 Resource Control

Main resource is time. Appropriate control measure is time management and scheduling. To alleviate resource waste could be using a calendar, diagnos scheduling issues, and staying up to-date with: team communications, due dates, document review and analysis.

### 5.3.4 Budget Control

Shallow Blue will not incur any financial cost for the development of this project.

--------------------------------------------------

Total                                    	$

### 5.3.5 Reporting & Communication Plan

| Information | Frequency | From | To | Medium |
| --- | --- | --- | --- | --- |
| Requirements | Initial Weeks | Team Lead | Customer | Person – Person |
| Group Communication | Often | Team | Team | GroupMe GMail |
| Group Communication | Weekly - Biweekly | Team | Team | Skype |

### 5.3.6 Measurement Plan

| Measure Required | Frequency Collected | Collected By Whom | Analyzed By Whom | Used By Whom |
| --- | --- | --- | --- | --- |

## 5.4 Risk Management Plan

| Risk Management Activity | Performed By Whom | Comments |
| --- | --- | --- |
| Member Leaves | Team Lead | Duties are divided among capable team members |
| Data & Documents Loss | Everyone | Is preventable with Cloud management. (Google Docs & Github) |
| Failed Customer Requirements | Team Lead | Assures consistent scheduling with customer to assure accuracy and coordination with team afterwards. |
| Team Member Abandons Duties | Everyone | Duties are divided among capable. Team Lead Coordination -> Lead SQA Team Lead Documentation -> Secretary Secretary -> All Duties fall to Team Lead or is divided with Lead SQA SQAs -> All responsible duties are covered with other SQAs and other duties are rearranged appropriately. |
| Failure in Meeting Attendance | Everyone | Communication is suffice through GroupMe but if consistent absence occurs then further action is required. |
| Programming Language Expertise | Everyone | If not familiar with programming language used, review material to learn it. Ex: Codecademy, Stack Overflow. |
| Understanding OOP | Everyone | OOP is essential to the product. Not understanding the fundamentals of OOP could set the team back. Reviewing Absolute Java 5th Ed. by Walter Savitch or any equivalent Java book would help alleviate this problem. |

### Risk Management Note

Any events that occur that changes plans will be discussed over during weekly meeting.

## 5.5 Closeout Plan

| Closeout Activity | Performed By Whom | Comments |
| --- | --- | --- |

# 6. Technical Process Plans

## 6.1 Process Model

## 6.2 Methods, Tools, & Techniques

### Programming Environment

### Database Environment

### Version Control

### Documentation

### Testing

## 6.3 Infrastructure Plan

## 6.4 Product Acceptance Plan

## 6.5 Deployment Plan

# 7. Supporting Process Plans

## 7.1 Configuration Management Plan

All configuration control is maintained through proper communication and uploaded through Google Documents. A notification, or warning, from the user working on the most updated versions of every document, is mentioned in GroupMe and coordination with others that they are about to upload it. Team Lead and Secretary have to be aware of all documents being uploaded and shared from all sources: Google Docs & email.

## 7.2 Product Testing & Reviews Plan

## 7.3 Document & Work Product Plan

### Requirements

### Product Specification

### Design Documentation

### Implementation Documentation

### Test Documentation

## 7.4 Quality Assurance Plan

## 7.5 Project Progress Reviews

## 7.6 Issue Management

| Issue Management Activities | Performed By Whom | Comments |
| --- | --- | --- |
| 10/11/2016 | Stephen Gilbert | Our implementation language does not allow for flat file data storage. I researched the localStorage technique for storing data on web browsers. |
| 10/25/2016 | Jomar Dizon | Professor has requested that a different version control mechanism be used other than Google docs. Created GitHub account. |

## 7.7 Version Management

| Change Management Activities | Performed By Whom | Comments |
| --- | --- | --- |
| 11/2/2016/ Google Drive -> Github | Jomar Dizon | Moved all of our Google Drive archives with SPMP, specifications, requirements, and latest code to GitHub account. |
| 11/6/2016/Previous JavaScript file | Stephen Gilbert | Placed prior version of JavaScript file on GitHub for historic reference. |

## 7.8 Subcontract Management (Acquisition Management) Plan

## 7.9 Process Improvement Plan

# Document Control

## Change History

| Version | Date | Author | Description (Including Page #’s) |
| --- | --- | --- | --- |
| V0.01 | 9/24/2016 | TL - Jomar Dizon | Introduction to risk management, schedule, and configuration control. (needs to be formalized by another source) |
| V0.02 | 09-27-2016 | SQA - ZD | Add: Sect. 1 Purpose Scope & Objective(p3) Sect. 1.2 Assumptions & Constraints(p3) Sect. 1.3 Project Deliverables(p3,4) Sect. 1.4 Schedule & Budget Summary(p4) Sect. 1.5 Evolution of the Plan(p4) Sect. 2 References(p5): Client & Book Sect. 3 Acronyms(p5): SPMP, T-T-T, N/A, SQA, OOP Sect. 5.1 Start Up Plan(p7): SWE Course Sect. 5.2 Work Activities(p7): Activities(only) Sect. 5.2.2 Schedule Allocation(p7) Sect. 5.2.3 Resource Allocation(p7) Sect. 5.2.4 Budget Allocation(p7) Sect. 5.3.3 Resource Control(p9) Sect. 5.3.4 Budget Control(p9) Edit: Sect. 5.3.1 Requirements Management(p8): Product Specifications & SPMP (Performed By Whom Field), Delivery & Submissions (Comments) Sect. 5.3.2 Schedule Control(p9): Weekly Field (only): Weeks 6-16 Sect. 5.3.5 Reporting & Communication Plan (p9): Medium Field -added Gmail Sect. 5.4 Risk Management Plan(p11): added Programming Language Expertise & Understanding OOP |
| V0.03 | 09-28-2016 | Secretary - KQ SQA - ZD | Sect. 1.4 Schedule & Budget Summary(p4): Edit Budget Summary. Add Date Range to Meeting Sect. 2 References(p5): Add Codecademy Sect. 5.1 Training(p7): Edit SWE Schedule Date Sect. 5.3.2 Schedule Control(p9): Edit Week 4 & 5 |
| V0.04 | 11/6/2016 | SQA -SG / TL - Jomar Dizon | Removed budget details since cost is zero. Added in new details for schedule to reflect anticipated workflows after demonstration of prototype. Added information about resource allocation. / Added Appendices |

## Document Storage

Google Drive

GitHub - will house all historic versions of source code.

## Document Owner

Shallow Blue Team:

Jomar Dizon - Team Leader

Kevin Quintero - Secretary

Stephen Gilbert - SQA

Brent Williams - SQA

Zachariah Dohogne - SQA

# Appendices

| Appendix | Title | Location Or Link |
| --- | --- | --- |
| PREFACE |  |  |
| Appendices |  |  |
| Assumptions & Constraints |  |  |
| Budget Allocation |  |  |
| Budget Control |  |  |
| Change History |  |  |
| Closeout Plan |  |  |
| Configuration Management Plan |  |  |
| Control Plan |  |  |
| Database Environment |  |  |
| Definitions & Acronyms |  |  |
| Deployment Plan |  |  |
| Design Documentation |  |  |
| Document & Work Product Plan |  |  |
| Document Control |  |  |
| Document Owner |  |  |
| Document Storage |  |  |
| Documentation |  |  |
| Evolution of the Plan |  |  |
| External Interfaces |  |  |
| Implementation Documentation |  |  |
| Infrastructure Plan |  |  |
| Internal Structure |  |  |
| Issue Management |  |  |
| Managerial Process Plans |  |  |
| Measurement Plan |  |  |
| Methods, Tools, & Techniques |  |  |
| Overview of the Product |  |  |
| Process Improvement Plan |  |  |
| Process Model |  |  |
| Product Acceptance Plan |  |  |
| Product Specification |  |  |
| Product Testing & Reviews Plan |  |  |
| Programming Environment |  |  |
| Project Deliverables |  |  |
| Project Organization |  |  |
| Project Progress Reviews |  |  |
| Purpose Scope & Objective |  |  |
| Quality Assurance Plan |  |  |
| References |  |  |
| Reporting & Communication Plan |  |  |
| Requirements |  |  |
| Requirements Management |  |  |
| Resource Allocation |  |  |
| Resource Control |  |  |
| Risk Management Note |  |  |
| Risk Management Plan |  |  |
| Roles & Responsibilities |  |  |
| Schedule & Budget Summary |  |  |
| Schedule Allocation |  |  |
| Schedule Control |  |  |
| Start-Up Plan |  |  |
| Subcontract Management (Acquisition Management) Plan |  |  |
| Supporting Process Plans |  |  |
| Team Methods of Operation |  |  |
| Technical Process Plans |  |  |
| Test Documentation |  |  |
| Testing |  |  |
| Training |  |  |
| Version Control |  |  |
| Version Management |  |  |
| Work Activities |  |  |
| Work Plan |  |  |